| NWS / SPoRT Coordination Call |
| --- |
| December 22, 2011 |  |  | Telecon |
| Meeting called by | NWS Southern Region HQ |
| Type of meeting | Telecon – Monthly Coordination Call |
| Facilitator | Bernard Meisner |
| Note taker | Kevin Fuell |
| Timekeeper | n/a |
| Attendees | MOB – Jeff Medlin HGX – Lance Wood LIX – Matt Moreland MLB – Dave Sharp and others OHX – Larry Vanozzi SPoRT – Kevin Fuell, Geoffrey Stano, Kris White |
| Agenda topics |
| Univ. Alabama-Huntsville Convective Initiation product change and potential evaluation in June/July RGB imagery usage and evaluation (as events warrant, chat room) Discussion: Using Total Lighting to anticipate first cloud-to-ground strike (MacGorman et al. 2011 follow-on study) Sea Surface Temperature grid change for modeling and display in AWIPS (Brief note and status) Priorities and subgroups via individual discussions at later time | Geoffrey stano / Kevin Fuell |
| Discussion | UAHCI Product Changes |
| CI product has changed since last year. Discussed briefly the change to a more statistically based product with a Strength of Signal value vs a yes/no value. Supplemental training provided by UAH to last year’s recorded teletraining. |
| Conclusions | Will use HUN, MLB, MFL and other interested WFOs to evaluate product in mid June to mid July |
| Action items | Person responsible | Deadline |
| Inform SPoRT of WFO interest | WFOs representative | June 8 |
| Provide install instructions and files for AWIPS I | Kevin Fuell | May 25 |
| Prepare feedback for discussion at next call | WFOs and SPoRT | July 19 |

| Discussion | RGB Imagery Transition to WFOs |
| --- | --- |
| Several examples from ABQ, CRP and HUN were presented. Training Guides for WFOs were highlighted. Suggested that a formal evaluation period would be in the future (AWIPS II and Dual pol taking priority), but in the short-term the NWS Chat forum is being monitored and could serve as a means to ask and answer questions regarding RGBs as well as highlight events as they warrant where RGB are applicable. Showed VIIRS on SPoRT webpage as another source for RGBs as well as hybrid imagery. |
| Conclusions |  |
| RGB are available to a number of WFOs and evaluation and questions will occur as warranted. |
| Action items | Person responsible | Deadline |
| Monitor NWS Chat and make blog posts for RGBs | All | As warranted |

| Discussion | Total Lightning for application to public safety for first CGs |
| --- | --- |
| Geoffrey provided overview of previous Study by Dr. McGorman related to timing of first CG compared to IC flashes in differing regimes. SPoRT would like to evaluate the use of total lightning to provide greater lead time to lightning safety warnings/statements for TAF sites as well as public events. |
| Conclusions |  |
| Action items | Person responsible | Deadline |
| WFOs with Total Lightning access to be contacted to review plan from Geoffrey and Brian Carcione | Geoffrey | June 8 |
| Plan for evaluation | Geoffrey | June 30 |

| Discussion | SST Composite Change to grid and AWIPS Display |
| --- | --- |
| SPoRT has been creating multiple domains for the MODIS SST Composite (uses MODIS, GOES/POES), but is changing to a single, large domain. And, the resolution and frequency will be 2km and 2x/day. This will affect WRF-EMS users. Jon Case has already provided instructions to WRF users and SPoRT has instructions to modify the AWIPS I display for WFO users. |
| Conclusions | Users of SST composite need to change to the new grid for WRF and AWIPS applications by June 8 |
| Action items | Person responsible | Deadline |
| Post/Send WRF-EMS changes for SST | Kevin Fuell | June 1 |
| Post/Send AWIPS Display instructions and files | Kevin Fuell | June 1 |

| Discussion | Priorities and subgroups via individual discussions at later time |
| --- | --- |
| SPoRT would like to have discussions with WFOs individually to review what it perceives as the WFO highest priorities in terms of forecast issues and products to receive. This will also help SPoRT prepare for the AWIPS II era and the continuation of SPoRT products at each WFO as they move to the new DSS. |
| Conclusions | Each WFO will be associated with a particular forecast issue/challenge as its primary area of interest, but can still receive other products and will also benefit from those WFOs in other subgroups |
| Action items | Person responsible | Deadline |
| Call by SPoRT to individual SR WFOs | Geoffrey Stano | By next call (i.e. July 19 |